June 20, 2001 /sg

Kirton Ranch Survey Trip II

0) Objective

To mark the outline of the three blocks as requested by the land owner.

1) Scheduled date and time, Personnel and Vehicles

Wednesday june 20, leaving La Belle at 8 am, until in the evening.

Stephane and Thiago

Rented Van (that will be unavailable for other uses the all day)

2) Tasks

On site the following tasks will be accomplished:

· Starting from the origin along the y axis mark the corners of the blocks

· Parallel to the x axis put a mark every 400 ft along the blocks outline

· Add 10 external marks as help for the direction

3) Material check list

· Transit

· Tripod (#2)

· Transid Rod

· Measuring tape 200 ft

· Measuring tape 15 ft

· 2m rods (#5)

· Hammer

· Marking paint

· Marking tapes diff colors

· 36 PVC Pipes ¾“  10ft 

· white plastic bags

· black plastic bags

· scotch tape

· Soil sampler

· Maps “how to get there”

· Site maps

· Project File folders

· Field book

· Pencils, eraser, water resistant markers,…

· Writing clipboard

· Paper

· Ruler

· Square

· Calculator

· Digital camera

· First aid

· Food and water

· Personal items

· Cool box

4) Program

· Tuesday:

· Load car following check list

· Build flags

· Test Paint and order (for next step)

Wednesday:

· Pick up Thiago

· Get Fuel

· Upon arrival:

· Start steps above. 

· The goal is to finish the first phase in the working day, however more time may be necessary.

At the desk: final report

5) Worktables:

· Map with list of coordinates of the points to mark.

